LOGBOOK WEEK 04

| Date: | 3 August 2026 |  |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | Set up the React project — created the repository, agreed on the folder structure, and got routing in place so everyone could clone it and run the app locally. |
|  | 2. What am I planning to complete between now and the next standup? | Build out the main layout and navigation components so the team has a working shell to develop inside. |
|  | 3. What are my impediments (or risks or problems)? | Two team members ran into setup problems because of different Node versions on their machines. |

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | Finished the app shell, including the shared layout and the navigation between the main screens. |
|  | 2. What am I planning to complete between now and the next standup? | Start converting the Figma screens into React components, beginning with the landing and dashboard pages. |
|  | 3. What are my impediments (or risks or problems)? | Keeping the component styling consistent with the prototype without letting the CSS get overcomplicated. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | Built the landing and dashboard pages as React components and matched them up against the Figma designs. |
|  | 2. What am I planning to complete between now and the next standup? | Pull the repeated elements — cards, buttons, form inputs — into reusable components so we stop duplicating code across screens. |
|  | 3. What are my impediments (or risks or problems)? | Merge conflicts are starting to appear now that several of us are working in the same files. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | Refactored the repeated elements into a shared component library and agreed on a branching strategy to cut down on merge conflicts. |
|  | 2. What am I planning to complete between now and the next standup? | Hook the frontend up to mock data so the screens display realistic content ahead of the backend work. |
|  | 3. What are my impediments (or risks or problems)? | Deciding how much to build against mock data before the API structure has been settled. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | Connected the screens to mock data and ran a full walkthrough of the app with the team, logging the bugs and gaps we found on Trello. |
|  | 2. What am I planning to complete between now and the next standup? | Fix the issues raised in the walkthrough and start planning the backend and data model for the next sprint. |
|  | 3. What are my impediments (or risks or problems)? | Balancing bug fixes against new development so we still hit the sprint goals. |