LOGBOOK WEEK 09

| Date: | 7 September 2026 |  |
| --- | --- | --- |
| Monday | 1. What did I complete since the last standup? | Finalised the data model and drew up the database schema for users, bookings and listings, then reviewed it with the team. |
|  | 2. What am I planning to complete between now and the next standup? | Set up the backend project and database, and build the first API endpoints for authentication. |
|  | 3. What are my impediments (or risks or problems)? | Still waiting on agreement about how the frontend and backend will share data types, which could cause rework later. |

| Date: | 8 September 2026 |  |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | Set up the backend project and database, and built the login and registration endpoints with password hashing. |
|  | 2. What am I planning to complete between now and the next standup? | Add token-based session handling and connect the login screen on the frontend to the new endpoints. |
|  | 3. What are my impediments (or risks or problems)? | Environment variables and database credentials differ between team members' machines, which is slowing down local setup. |

| Date: | 9 September 2026 |  |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | Connected the login and registration screens to the live API and added protected routes so only signed-in users reach the dashboard. |
|  | 2. What am I planning to complete between now and the next standup? | Replace the mock data on the dashboard with real API calls, starting with the listings endpoint. |
|  | 3. What are my impediments (or risks or problems)? | Handling expired tokens and error messages cleanly so users are not left on a blank screen. |

| Date: | 10 September 2026 |  |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | Replaced the dashboard mock data with live API data and added loading and error states to the main screens. |
|  | 2. What am I planning to complete between now and the next standup? | Write basic tests for the authentication endpoints and the main frontend components. |
|  | 3. What are my impediments (or risks or problems)? | A few API responses do not match what the frontend expects, so we are spending time fixing field names on both sides. |

| Date: | 11 September 2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | Added tests for authentication and the dashboard, fixed the API mismatches, and ran a full team walkthrough, logging the remaining bugs on Trello. |
|  | 2. What am I planning to complete between now and the next standup? | Work through the walkthrough bugs and start building the booking flow for the next sprint. |
|  | 3. What are my impediments (or risks or problems)? | Balancing bug fixes against the new booking feature so we still hit the sprint goals. |